PARABANK E2E TESTING PROJECT

TEST PLAN

| Version | 1.0.0 |
| --- | --- |
| Time | 02/08/2026 |
| Author | Nguyen Hoang Lam Tan |
| Role | QA/Tester + Automation Engineer (self-performed) |
| Project Type | Personal QA Portfolio Project |
| Tools | Word, Excel, Git, GitHub, Playwright, Java |
| Environment | Staging-like (Public demo) — parabank.parasoft.com/parabank |
| Repository | github.com/nhlamtan/parabank-playwright-java |
| Test range | Functional Testing, System Testing, Integration Testing, Security Testing |

# 1. Overview

## 1.1 Perpose

- Define the scope, objectives, and testing strategy applied to the ParaBank application.

- Define resources, execution schedule, and risks that may arise during testing.

- Serve as evidence of testing capability (manual → automation) in a personal portfolio, for the purpose of applying to QA/Tester positions.

## 1.2 Scope

Features to be tested: 11 modules of the ParaBank application (details in section 4.1).

Features out of scope: Performance/Load testing, Integration testing at internal code/API/Database level, Deployment/CI-CD pipeline testing.

Related system: ParaBank demo web application (https://parabank.parasoft.com/parabank) — a public environment provided by Parasoft, serving a role similar to a Staging environment in a real project.

# 2. Test Objectives

- Identify defects in ParaBank's business functions (registration, login, transactions, payments...).

- Verify the system's actual behavior against expected behavior inferred through exploratory testing (since ParaBank has no official requirements documentation).

- Ensure a basic level of security (checking common vulnerabilities such as SQL Injection and XSS on input forms).

- Validate usability — clarity of error messages and navigation flow.

- Check compatibility across common browsers.

- Demonstrate the ability to transition from Manual Testing to Automation Testing (Playwright + Java) within a complete project.

# 3. Testing Strategy

## 3.1 Types of Testing

Functional Testing

- Black-box testing on the web UI..

System & Integration Testing

- System testing: verifying end-to-end flows across multiple modules (e.g., Register → Login → Open Account → Transfer Funds → Find Transactions).

- Integration testing at the UI black-box level: checking data consistency between modules (e.g., a newly opened account correctly appears in Transfer Funds/Bill Pay).

Security Testing (basic level)

- SQL Injection on the Login, Register, and Bill Pay forms.

- Authentication/Authorization checks (accessing a URL directly without logging in, or attempting to access another account by modifying parameters).

Other Testing

- Usability testing.

- Compatibility testing (Chrome, Firefox, Edge).

- Regression testing after defects are found and confirmed.

## 3.2 Test Method

| Method | Ratio | Tools Used |
| --- | --- | --- |
| Manual Testing | 60% | Excel (test case design & management) |
| Automation Testing | 40% | Playwright + Java, JUnit/TestNG (runner) |

Note: The initial phase focuses 100% on manual testing to understand system behavior, then automates the main flows (regression-worthy) using Playwright + Java.

# 4. Test Scope

## 4.1 Features to be tested

| Features | Description | Priority |
| --- | --- | --- |
| Register | Register a new client account | High |
| Customer Login | Log in with username/password | High |
| Forgot Login Info | Look up forgotten username/password | Medium |
| Open New Account | Open a new account (Checking/Savings) | High |
| Accounts Overview | Get an overview of accounts and balances | High |
| Transfer Funds | Transfer money between accounts of the same customer | High |
| Bill Pay | Pay bills to third parties | High |
| Find Transactions | Search for transactions by date/amount/ID | Medium |
| Update Contact Info | Update personal contact information | Medium |
| Request Loan | Loan application, automatic approve/deny system | Medium |
| Log Out | Log out of the system | Low |

## 4.2 Features not to be tested

- Performance/Load Testing — not performed, as this is a public demo server shared by many learners; load testing could affect other users and would be unethical.

- Integration Testing at internal code/API/Database level — no access to the source code running on the server or the actual database.

- Deployment/CI-CD Testing — no access to the infrastructure/server needed to test the pipeline..

# 5. Test Schedule

| Activities | Start Date | End Date | Responsible by |
| --- | --- | --- | --- |
| Test Planning | 02/08/2026 | 04/08/2026 | Tan |
| Test Case Development | 04/08/2026 | 06/08/2026 | Tan |
| Test Execution (Manual) | 06/06/2026 | 08/08/2026 | Tan |
| Bug Reporting & Retest | 06/08/2026 | 10/08/2026 | Tan |
| Automation Scripting | 10/08/2026 | 15/08/2026 | Tan |
| Final Report | 15/08/2026 | 17/08/2026 | Tan |

# 6. Test Resources & Test Environments

## 6.1 Human Resources

Only one person carries out this entire portfolio, acting as both Manual Tester and Automation Test Engineer.

## 6.2 Test Environments

- Development Environment: Not applicable — no access to Parasoft's development environment.

- Staging-like Environment: ParaBank demo site (https://parabank.parasoft.com/parabank) — serves a role equivalent to a Staging/QA environment in a real project, and is the only environment used for testing.

- Production Environment: Not applicable — this is a public demo site with no separate production environment to compare against..

## 6.3 Tools

| Tool | Purpose | Version |
| --- | --- | --- |
| Excel | Test case design & management, summary dashboard | Microsoft 365 |
| Playwright | UI automation testing | Latest |
| Java | Automation scripting language | JDK 17 |
| JUnit/TestNG | Test runner for automation scripts | Latest |
| Git/GitHub | Version control, storing the entire portfolio | — |

# 7. Evaluation Criteria

## 7.1 Pass/Fail Criteria

- Pass: Actual Result fully matches the test case's Expected Result.

- Fail: Actual Result does not match the Expected Result.

- Blocked: The test case cannot be executed (e.g., a prior step's defect blocks the flow, or the feature is not yet available).

## 7.2 Test Exit Criteria

- 100% of test cases have been executed (Test Case Execution Rate = 100%).

- No open Critical/High severity bugs remain.

- All main flows (happy paths) have been automated and pass consistently..

# 8. Risk Management

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Data on the public server changed by other users testing simultaneously | High | Medium | Prioritize registering a personal account instead of using the shared demo account (john/demo) when testing flows that modify data |
| Demo account (john/demo) password/info changed by another user | Medium | Medium | Prepare a self-registered account as a backup |
| Public demo server downtime/instability | Medium | High | Monitor server status, reschedule testing if needed |
| Lack of official requirements documentation leading to misunderstanding of expected behavior | High | Medium | Clearly note assumptions when writing test cases based on exploratory testing |

# 9. Reporting & Metrics

## 9.1 Metrics Tracked

- Test Case Execution Rate (%).

- Test Pass Rate (%).

- Bug Closure Rate (%).

- Test Coverage theo module (%).

## 9.2 Reporting

Frequency: After each phase (Test Design, Test Execution, Automation).

Format: Excel (dashboard) + Execution Report summarized in the GitHub repo.

Audience: Recruiters / portfolio reviewers.

# 10. Appendix

- 10.1 Test Case List: see Test_Cases-Parabank.xlsx in the repo.

- 10.2 Bug/Defect List: see the bug-reports/ folder in the repo.

- 10.3 Related Documents: No official Requirements Document exists — expected behaviors were inferred through exploratory testing on the demo site https://parabank.parasoft.com/parabank..